## Slide 1
“Ingredients” in good PPPs
Jaime Barragan EIB – European Investment Bank IADB, 8-9 December 2005
Notes: 2
2
2

## Slide 2: Risk transfer is the key...
Without risk transfer projects cannot be value for money
Risks should be allocated to party best able to manage them
‘Optimum’ not maximum risk transfer
Risk transfer has a price
Greater the risk transfer, the less appetite banks will have for a project (bankability)
… but without sufficient debt, projects may not be affordable…..
Notes: 4
5
5

## Slide 3: But…
Uncertainties are the lenders’ worst enemy, because uncertainty means risk
The lenders’ quest : where will the cash needed to repay the debt come from and how certain is it?
Notes: 4
5
5

## Slide 4: Presentation index
The typical project financing
What lenders don’t like
The role of the public sector
Lessons learnt from experience
Notes: 2
2
2

## Slide 5: Multi - parties
A public sector body : concession grantor
A project company : “pass through” vehicle
Some sponsors : equity and contractors
Some lenders : several classes of debt with varying risk appetite
Others : Lawyers, Independent Experts, Arrangers, MLAs, Rating Agencies, etc.
Notes: 4
5
5

## Slide 6: The Public sector wants :
Votes, through local development : the provision of an infrastructure / a service
Budget constrains.
Allocate risks to private sector (Sponsors, Lenders). Turnkey construction contracts, etc.
Apply private sector practices – efficiency – speed completion
If things go wrong… step in & reduced termination payments
Notes: 4
5
5

## Slide 7: The sponsors want :
Make money (construction, operation, dividends)
Off-balance sheet.
High leverage
No recourse
Risks to other parties
Notes: 4
5
5

## Slide 8: The lenders want :
Make money (margin)
Low risk
Control, if project is in trouble
Termination payment / step-in rights
Prestige / Exposure
Risks to other parties
Notes: 4
5
5

## Slide 9: MLAs want :
Transfer financial benefits to local & public authorities
Low margin, but only risks within levels
Termination payment / step-in rights – continuation of the service
Multiplier effect
Notes: 4
5
5

## Slide 10: Others (advisors, arrangers, etc.) want :
Fees, fees, and fees.
Prestige / Exposure / League table mark
Establish relationship for succeeding role/mandate
Multiplier effect
Notes: 4
5
5

## Slide 11: But at the end…
This is a lifetime marriage
In the long run, it’s a win-win solution or a no-go. E.g. : penalty points in Irish road PPP programme
Notes: 4
5
5

## Slide 12: A secret :
Give me a good project – to overcome a real need
… and…
Give me a good & committed sponsor
… the rest will come.
But still, I need a good framework to do PPPs
Notes: 4
5
5

## Slide 13: Framework : The typical project financing
Financing
agreements
Loan
Construction
O&M
Public sector
body
Senior lenders
Private concessionaire
Subordinated
lenders
Financial equity
investors
Sponsor
Equity
Sponsor
Sponsor
Concession

## Slide 14: The typical project financing
Debt service
Public sector
body
Senior lenders
Private concessionaire
Subordinated
lenders
Financial equity
investors
Sponsor
Sponsor
Sponsor
Risk appetite
plus
Revenues
minus
Paying
users
Dividends
Dividends

## Slide 15: A game of contracts
For ring fencing
For risk sharing
For setting clarity
For setting priorities on cash (and security)
The subject of intensive negotiations
Notes: 4
5
5

## Slide 16: More details about the Lenders’ objectives
Project Co’s cash flows as source of debt repayment
Revenues less expenses that have priority over debt repayment (operating costs, maintenance costs, capital expenditure, taxes, …)
Look in great details at the predictability and stability of cash flows
Notes: 4
5
5

## Slide 17: Presentation index
The typical project financing
What lenders don’t like
The role of the public sector
Lessons learnt from experience
Notes: 2
2
2

## Slide 18: Lenders’ enemies…
Revenue risks : user paying traffic, market prices, volume risks, …
Regulatory uncertainties : changes in safety regulation, in laws, in tax, introduction of competitive infrastructure, changes in transport policies, …
Uncertainties on Project Co costs : large capex in distant future, …
Notes: 4
5
5

## Slide 19: … lenders’ enemies …
Political instability : …
Technology risks : unproven technology, fast changing environment…
Complex constructions : geology, hi-technological or IT content, interfaces…
And also: force majeure, non insurability, planning risks, latent defects…
Notes: 4
5
5

## Slide 20: … lenders’ enemies …
Shortening in concession periods
Inadequate Risk/Revenue balance : “P”rivate sector take risks, often uncapped downside, “P”ublic sector to allow for upside (not to be capped).
Notes: 4
5
5

## Slide 21: … lenders’ enemies (last but not least)
Loss of concession contract :
  Events of default
  Compensation provisions
The covenant risk :
  Who is the concession grantor?
  How certain are its sources of funds?
  How could it change over time?
  As good as Government risk?
Notes: 4
5
5

## Slide 22: Lenders’ friends…
CONCESSION CONTRACT
Payment Mechanism – low expected volatility
Termination events / termination compensation
Step-in rights
Change in law / force majeure
Uninsurable risks / sharing of insurance cost increase risk
“Equilibrio econmico-financiero”
Notes: 4
5
5

## Slide 23: …Lenders’ friends…
SECURITY PACKAGE
First ranking security over all the project assets, contracts and revenues
Direct Agreements
Enforceability and effectiveness even in SPV insolvency
Notes: 4
5
5

## Slide 24: …Lenders’ friends…
INSURANCE
Also delay in start-up, business interruption
Uninsurable risk coverage under concession contract
Lenders as co-insured and security over insurance proceeds
Lender endorsements: non-vitiation etc.
… a good insurance advisor…
Notes: 4
5
5

## Slide 25: The importance of due diligence
Cash flow, technical, legal, insurance: “leaving no stone unturned”
Negotiations : to ensure that the commercial agreements and legal documents provide for the required comfort
Notes: 4
5
5

## Slide 26: Presentation index
The typical project financing
What lenders don’t like
The role of the public sector
Lessons learnt from experience
Notes: 2
2
2

## Slide 27: Risk mitigation: key role for the public sector
“Guaranteeing” revenues : shadow tolls, minimum traffic guarantees, availability payments, …
“Protecting” cash flows : compensation events (money and time), construction cost subsidies for projects with weak economics, …
Certainties on regulatory framework : compensation events, capped risks, …
Notes: 4
5
5

## Slide 28: Risk mitigation: key role for the public sector
Clarity on events leading to loss of contract
Certainty on how lenders and investors are compensated upon concession termination
Ensuring that the “covenant” is creditworthy for the long term
Notes: 4
5
5

## Slide 29: Successful PPPs : key role for the public sector
Political support
Enabling legislation
Public sector expertise
Sector & project prioritisation
Deal flow
Increasing market confidence
Standardisation (contracts, procedures)
Notes: 4
5
5

## Slide 30: Successful PPPs : key role for the public sector
Public sector’s capacity to manage
Competitiveness of bidding process
Appropriateness of risk sharing
Economic fundamentals
Competition
Risk allocation
Economic Fundamentals
Delivery
Notes: 4
5
5

## Slide 31: Presentation index
The typical project financing
What lenders don’t like
The role of the public sector
Lessons learnt from experience
Notes: 2
2
2

## Slide 32: Be realistic
Degree of private funding that a project can carry
Degree of public support that a project need
“Who controls takes the risk” principle
Use the private sector where it is best
Timetables are always too optimistic
Dedicated, resourced, skilled and empowered public sector team
Notes: 4
5
5

## Slide 33: Be realistic
PPP is procurement route for public infrastructure
Take a programme rather than a project approach to build reputation with market
Need to get economic fundamentals right
Benefits of bundling in certain sectors
Private financing is more expensive
Need justification in terms of risk transfer
Early deals in any sector are time-consuming
Doing PPPs for purely fiscal reasons risks unpleasant surprises in future
Notes: 4
5
5

## Slide 34: “Musts”
Public Sector Political Commitment
Focused, dedicated and experienced public sector team – PPP Task Force
Clear legal and institutional framework
Transparent + competitive procurement
Realistic risk sharing
Notes: 4
5
5